## Slide 1
13. Report on the progress of the WIPO IPCRECLASS project
IPC Committee of Experts 45
Geneva
February 26, 2013
Patrick Fiévet
Head of IT Systems Section

## Slide 2: Agenda
IPCRECLASS
What happened in IPCRECLASS since CE 44
Project status
Open questions
Perspectives

## Slide 3: IPCRECLASS
What happened since CE44?
IPCRECLASS Move into production April 2012
RESIDUAL Working Lists uploaded for 2009, 2010, 2011 (June 7)
Low number of reclassification see QC013 annex 6
CE446 project for feedback from offices
Upload of 569431 working lists for IPC 2013.01 (Oct. 31)
training session for offices February 26, 2013 (training support under IEF CE446 )

## Slide 4: IPCRECLASS project status
Recent developments:
IB considered some CE446 suggestions
Import of result List fixed
Access for offices to their IPCRECLASS logs
Special operation mode

## Slide 5: Special Operations Mode (SOM)
e.g. during upload of WLs by WIPO

## Slide 6: IPCRECLASS open questions
Office feedback from offices (see IEF CE446):
Performance issues?
Symbols at family level e.g. several « first »
ST.8 format not accepted by IPCRECLASS =>Not up to date Result list DTD (ST. 8 format , mandatory date )
Notification about reclassification done by another office on a WL they are responsible for (stage 1b and 2)

## Slide 7: IPCRECLASS open questions
IPC workshop 2013 + IPCRECLASS training session:
Read-only access for commercial providers to IPCRECLASS report tab ?

## Slide 8: IPCRECLASS project perspectives
Planned actions:
Consider implementation of default transfer for stage 3
Solution needed to inform MCD about reclassification item done with no change
Explicit deactivation of old symbols in all result lists exported IPCRECLASS

## Slide 9: IPCRECLASS project perspectives
Other actions? e.g. for open questions
Decision needed based on CE input

## Slide 10: IT operations and support for IPC
Questions?
Thank you